# Real-RSI Engineering Specification

Version 0.3 · Minimal implementation for MLE-Bench tasks

Goal. Build a small system around the existing AIDE runner: run a fixed MLE task, score the resulting trajectory with reusable verifiers, store compact experience memory, and use these signals to patch the AIDE harness for the next RSI round.

# 1. Scope

Start with CPU-only MLE-Bench tasks (for example, ROAP-like tabular tasks).

Each task has a fixed environment: instruction, data, dependencies, execution entrypoint, and evaluator.

The mutable object is the AIDE harness used for that run: prompt/instruction, mode-specific decision policy/configuration, and memory.

Reuse AIDE’s existing rule-based and agent-based modes. Do not reimplement either mode in this project.

Do not implement recursive verifier improvement, environment modification, or GPU scheduling in v0.3.

# 2. System Architecture

Task package (task by task)
  - fixed environment
  - aide_config.yaml        # existing AIDE mode + task-specific settings
  - verifier_config.yaml    # enabled verifiers / thresholds
        ↓
Existing AIDE runner (rule-based or agent-based)
        + mutable harness H_t
        ↓
Run task → trajectory
        ↓
Verifier Bank → reward + evidence + explanation
        ↓
Memory update
        ↓
Meta-improver patches H_t → H_{t+1}

# 3. Components

| Component | Responsibility | Editable by RSI? |
| --- | --- | --- |
| Task Package | Fixed environment plus task-local AIDE and verifier configuration. | Environment: No; configs: fixed per experiment |
| Existing AIDE Mode | Existing rule-based or agent-based execution mode selected by each task. | Do not reimplement |
| Harness | Prompt/instruction, mode-specific policy/config, and memory used by the selected AIDE mode. | Yes |
| Memory | Compact records of situation, decision, evidence, outcome, verifier finding, and lesson. | Yes |
| Verifier Bank | Global reusable detectors; configured task by task; emits reward + evidence + explanation. | No in v0.3 |
| Meta-improver | Reads runs + memory + verifier rewards/findings and proposes a bounded harness patch. | N/A |

# 4. Task Environment

Recommended layout:

tasks/<task_name>/
  instruction.md
  env/                    # requirements / container config
  data/
  run.py                  # standard task entrypoint
  evaluate.py             # fixed final evaluator
  task.yaml               # budget, metric, paths, limits
  aide_config.yaml        # rule-based | agent-based + task settings
  verifier_config.yaml    # verifiers enabled for this task

The task environment is reproducible and fixed across H0, H1, ... runs. Each task also owns its AIDE configuration and verifier configuration, so experiments can be defined task by task without duplicating the global implementations.

# 5. Harness

Existing AIDE codebase
  rule-based mode          # already implemented
  agent-based mode         # already implemented

harness_versions/<task>/<mode>/
  prompt / mode-specific policy config
  memory.jsonl
  version metadata + diff

Rule-based mode: reuse the existing AIDE rule-based implementation. RSI may patch only the whitelisted rule/policy configuration that belongs to the harness.

Agent-based mode: reuse the existing AIDE agent-based implementation. RSI may patch the prompt/policy instructions and memory interface used by the decision agent.

# 6. Trajectory and Decision Events

Instrument the existing AIDE modes rather than building a new policy layer. Both modes should emit the same structured decision-event schema so the same verifier interface can consume their trajectories.

{
  "step": 12,
  "state_summary": "best val=0.812; latest candidate failed",
  "decision_type": "FAILURE_DIAGNOSIS",
  "action": "fallback_to_previous_model",
  "rationale": "...",
  "evidence": ["run_11.log", "metrics_11.json"],
  "outcome": null
}

Initial decision types: EXPERIMENT_PROPOSAL, EXPERIMENT_LAUNCH, RESULT_INTERPRETATION, FAILURE_DIAGNOSIS, CANDIDATE_SELECTION, FALLBACK, MEMORY_WRITE, FINAL_SELECTION, SUBMISSION.

# 7. Verifier Bank

Verifier Bank is global and reusable; each task selects which verifiers to run through verifier_config.yaml. Reuse existing detectors where possible, especially the previous issue scanner, by wrapping them behind the common verifier interface instead of rewriting their logic.

| Verifier | What it checks |
| --- | --- |
| validation_argmax_anchoring | Detect final choice following validation argmax while contradictory evidence is ignored; reuse issue-scanner logic if already available. |
| submission_sanity | Checks prediction range, output distribution, format, row alignment, NaNs, etc. |
| validation_mirage | Detects leakage, metric mismatch, faulty split/evaluation, or unstable validation. |
| extraction_distortion | Recorded/quoted results differ from actual experiment artifacts; prefer existing issue-scanner checks where available. |
| simplified_error_attribution | Failure is attributed to generic overfitting without checking more direct causes. |
| fallback_to_runnable | A promising failed approach is abandoned without reasonable diagnosis/debugging. |
| decision_insensitive_prompting | Additional evidence changes generation but does not affect the final decision. |

Recommended layout and verifier output schema:

verifiers/
  issue_scanner_adapter.py
  submission_sanity.py
  validation_mirage.py
  ...

{
  "verifier": "validation_argmax_anchoring",
  "decision_steps": [31],
  "reward": -1.0,
  "evidence": ["..."],
  "explanation": "Selection ignored conflicting evidence and followed validation argmax."
}

# 8. Verifier-as-Reward

Use verifier outputs directly as RSI reward signals. Do not introduce a separate high-level reward taxonomy in v0.3, and do not immediately collapse all verifier rewards into one weighted scalar.

reward(H) = {
  task_performance,
  validation_argmax_anchoring,
  submission_sanity,
  validation_mirage,
  extraction_distortion,
  simplified_error_attribution,
  fallback_to_runnable,
  ...
}

Each verifier returns its own reward. Keep the raw reward vector so the meta-improver can see which failure modes improved or regressed across RSI rounds. Task performance remains a separate task-level reward.

# 9. Memory

Memory is the compact experience carried across RSI rounds. Store one record per important episode, not the full transcript.

{
  "situation": "small val gain; high seed variance",
  "decision_outcome": "accept candidate → test degraded",
  "verifier": "validation_argmax_anchoring",
  "reward": -1.0,
  "evidence": "candidate selected mainly because it had the highest validation score",
  "lesson": "check conflicting evidence before final selection"
}

# 10. Meta-Improver

After each task/run batch, call an LLM with: current AIDE harness, recent trajectory summaries, verifier outputs (reward + evidence + explanation), task performance, and relevant memory. It returns a small patch to the selected mode’s harness rather than rewriting AIDE or the task environment.

Input: H_t + verifier rewards/findings + task performance + memory
Output:
  - target component: prompt | mode-specific decision policy/config | memory policy
  - proposed patch
  - expected effect
  - evidence from current runs

Apply the patch to create H_{t+1}. Version every harness in Git and save the exact diff.

# 11. Main RSI Loop

for round t in 0..T:
    for task in task_set:
        load fixed task env + aide_config + verifier_config
        run existing AIDE mode with H_t
        collect trajectory + artifacts
        run configured verifiers
    collect verifier rewards + task performance
    update compact memory
    ask meta-improver for bounded harness patch
    save H_{t+1}

freeze final harness
evaluate H_0 vs H_final on held-out tasks / matched seeds

# 12. v0.3 Acceptance Criteria

At least one CPU-only task can be created and reproduced from a clean environment.

Both existing AIDE modes can be invoked through the same task wrapper; neither mode is reimplemented.

Every run emits structured decision events, artifacts, and final task score.

At least three verifiers run automatically and return reward + evidence + explanation; at least one should reuse an existing issue-scanner detector where applicable.

Each task can independently select its AIDE mode/settings and verifier set through aide_config.yaml and verifier_config.yaml.

Memory persists across RSI rounds and the meta-improver can create a versioned harness patch for the next round.

A small H0 → H1 → H2 experiment can be replayed end-to-end with fixed seeds.

# 13. Recommended Implementation Order

Create one CPU task package with task.yaml, aide_config.yaml, and verifier_config.yaml.

Add a thin adapter around the existing AIDE rule-based / agent-based modes and instrument a unified decision-event logger.

Wrap the existing issue scanner behind the verifier interface; reuse its detectors where applicable.

Add the remaining minimal verifiers needed for the first task, e.g. submission sanity and validation anchoring.

Add memory store + meta-improver + harness versioning, then run an end-to-end H0 → H1 → H2 pilot.